CDC VTrckS Migration to S/4HANA

Cross-Document Consistency & Review Log

| Documents Reviewed | E008 FSD "Fiori-Awardee-UI-Orders" v2 (07/22/2026, approved 05/11/2026); BPD SO-010-010 Provider Order Processing v2 (01/05/2026); Fit-Gap Analysis (referenced); E006 Order Save Validations (referenced, not reviewed) |
| --- | --- |
| Prepared | 07/24/2026 — Solution Architecture review |
| Purpose | Record cross-document findings, impacts, and proposed dispositions ahead of E008 build sign-off. Note: the BPD (01/2026) predates the custom-app determination in the E008 FSD (03/2026); several findings below are consequences of that sequencing rather than active disagreements. |

## Severity Legend

| Critical | Blocks build sign-off or creates unbudgeted scope; resolve before build. |
| --- | --- |
| High | Drives core logic (status model, authorization, channel scope); resolve during design. |
| Medium | Quality/consistency defects with rework risk if unaddressed. |
| Low | Administrative or single-question clarifications. |

## Findings

| ID | Severity | Source / Section | Finding | Impact | Proposed Disposition |
| --- | --- | --- | --- | --- | --- |
| CL-01 | Critical | BPD SO-010-010-210 vs. E008 FSD (entire doc) | Un-cancel scenario is specified in the BPD (CDC un-cancels a Grantee-cancelled order/line when the distributor has already shipped, re-consuming Budget/SPC and informing the Grantee) but is entirely absent from the E008 FSD: no UI action, no field-control rule, no test scenario. FSD states a cancelled order allows "no further action." | Functional gap discovered at SIT/UAT would trigger a change order. Cross-cuts E008 (UI action), E006 (budget re-commitment rules), EDI inbound (ASN posting), and Grantee notification. | Add Un-Cancel Order/Line Item as a CDC-role-restricted action to E008 scope (see Solution Spec FR-04). Confirm budget/SPC re-commitment logic ownership with E006 team. Define Grantee notification mechanism. Add positive/negative test scenarios. |
| CL-02 | Critical | E008 FSD §4.1 Security Requirements | Security section is effectively empty (all TBC); the sole authorization reference is transaction code VA01 — a GUI tcode concept — for an external-facing federal ordering application. The single substantive requirement ("Awardees flag only their Jurisdiction data") has no authorization design behind it. | Jurisdiction-scoped data isolation and the pre/post-approval x direct-ship x role cancellation matrix are the highest-risk controls in the application. Retrofitting authorization after build is expensive and error-prone. | Author a full authorization concept before build sign-off: three role tiers (CDC, Awardee jurisdiction-scoped, Provider excluded from direct access), instance authorization keyed on Sales Office/Grantee, action-level restrictions for cancel/un-cancel/replacement. See Solution Spec §5. |
| CL-03 | High | BPD -100 vs. E008 FSD status list(s) | Status vocabulary drifts across signed documents. BPD task -100 is titled "Approved by Awardee" but described as "Awardee Approval Required" (opposite states). FSD uses "1E Approved by Grantee - Req". Awardee and Grantee are used interchangeably. FSD header dropdown lists statuses 1A/1B/1E/1F while the process narrative uses 1A-1G including 1C Rejected and 1D Approved. | The entire field-control matrix, cancellation logic, and batch re-validation job hang off these statuses. Ambiguity here propagates directly into defects. | Publish a single status dictionary (code, name, meaning, allowed transitions, set-by role, user-selectable vs. system-set) as a controlled artifact referenced by E006, E008, and the BPD. Draft included in Solution Spec §6.2 for confirmation. |
| CL-04 | High | BPD -030 vs. -050 L4 attribute blocks | Attribute blocks for tasks -030 ("Order Entry through other system (API)") and -050 ("Order Entry through Fiori by Awardees") appear swapped: -030 carries Screen=F3893/Manual; -050 carries System=API, Job Profile=N/A, Automated, and an API-interface description. The conflation propagated into the E008 FSD requirement wording ("Order entry through Fiori by Awardees, interfaced via API"). | Obscures whether the machine API channel is inside E008 RICE scope or a separate object; muddies test planning and authorization design for the two channels. | Correct the BPD taxonomy so interactive Fiori entry and machine API entry are distinct tasks. Recommend: shared RAP behavior layer, but separate service binding, auth concept, and test plan for the API channel (Solution Spec FR-11); track as distinct workstream line item. |
| CL-05 | High | E008 FSD §3.1 (three references to E006) | The role-based cancellation matrix is referenced to E006 in three places but not embedded or versioned-linked. E008 field enablement depends on it field-by-field. | If E006 does not contain the complete pre/post-approval matrix, E008 build stalls or teams improvise inconsistent rules. | Verify E006 contains the full matrix including the un-cancel path (CL-01); embed the matrix (or a version-pinned reference) in E008. Matrix as currently understood is reproduced in Solution Spec §5.3 for confirmation. |
| CL-06 | Medium | E008 FSD §3.4.1.2 Field List | Field mappings reference retired ECC data model artifacts: status fields mapped to VBUK/VBUP (eliminated in S/4HANA simplification; statuses live on VBAK/VBAP), pricing conditions mapped to KONV (replaced by PRCD_ELEMENTS). Compatibility views exist but should not be build targets. | Developers pointed at retired tables; latent defects and rework during build. Signals the field list was lifted from ECC/CRM unreviewed. | Update mappings to S/4 data model (verify exact state on target release/FPS). Corrected mapping table provided in Solution Spec §6.1. |
| CL-07 | Medium | E008 FSD §3.4.1.4 Error Handling table | Error-handling table includes Temp Log submission, Doses Administered age-group validation, and pandemic ancillary rules — items belonging to E007 (Support Documents) per the FSD's own assumptions. | Scope boundary drift between E006/E007/E008 is where integration defects and change-order disputes originate. | Clarify the boundary; remove or explicitly cross-reference E007-owned validations. E008 retains only order-flow and IoH-block errors (Solution Spec §9). |
| CL-08 | Medium | BPD Screen attributes (throughout); FSD Access Method §3.2 | BPD Screen attribute cites "F3893 - Manage Sales Orders" on nearly every interactive task; the BPD is positioned as a training/onboarding reference and predates (v2, 1/5/2026) the custom-app determination (FSD 3/31/2026). FSD Access Method section still lists VA01/VA02/VA03 and empty custom tile placeholders. | Training material will point users to an app that does not serve their process; launchpad entry model undefined. | Schedule a BPD revision to replace Screen attributes with the E008 app reference post-naming; define the Fiori launchpad catalog/group/tile model in E008 (Solution Spec §7.1). Formally close FSD open item dated 04/21 (standard vs. custom) citing the fit-gap. |
| CL-09 | Medium | BPD -280/-310 vs. E008 FSD service design | BPD defines an asynchronous API pattern — Status Service API for polling submitted request status ("applies to all API services") and shipment details via API — consistent with the soft-stop model (order persists as Rejected; batch job re-validates within 60 days). E008 FSD does not reflect an async submit/poll contract. | Bolting async semantics (acceptance, correlation ID, status retrieval) onto a synchronous service design later forces rework of the API contract. | Design the Web API binding as submit-and-poll from day one (Solution Spec FR-11). Confirm whether the Status Service API is an E008 deliverable or a shared platform object. |
| CL-10 | Medium | BPD -040/-110 (Provider User, "Provider portal") | A third persona (Provider User) and a "Provider portal" screen appear in the BPD. E008 is Awardee/CDC-facing; providers order via EXiS/Awardee systems. | Without an explicit exclusion, direct Provider access risks being added later without an authorization design. | E008 security section to state explicitly: Provider users have no direct E008 access; provider-originated orders arrive via EXiS/API channels only. Three-tier role model in Solution Spec §5.1. |
| CL-11 | Medium | E008 FSD §2.3 / §3.5 | Expected System Load and Performance Requirements are both "NA" for CDC's central, heavily used ordering application. | Peak ordering-season concurrency and search-result volumes influence whether search reads target an analytical CDS projection or transactional reads, and sizing of value helps. | Capture at minimum: peak concurrent users, orders/day at seasonal peak, average/max line items, search result volume expectations. Placeholders defined in Solution Spec §10. |
| CL-12 | Medium | E008 FSD §3.4 UI mockups; §3.2 naming | UI mockups are CRM WebDynpro screenshots; vocabulary is CRM-native ("assignment blocks," "Request Transactions"); stated intent to reuse CRM naming conventions. | Risk of a 1:1 WebDynpro port that carries forward legacy dead ends and constrains the future enhancement roadmap the custom app is meant to enable. | Treat CRM screens as click-economy reference only; re-derive layout from task flows in design phase. UI design principles codified in Solution Spec §7. |
| CL-13 | Low | BPD -170 Print Vaccine Request | Print Vaccine Request is categorized Migrate with F3893 as screen; but if users trigger printing from the order UI, the trigger lands in E008 even if the output form itself is migrated. | Orphaned deliverable risk: form migrated, no UI trigger built (or vice versa). | One clarifying question to output/forms workstream: confirm form ownership (migrated object) and assign the UI print trigger to E008 (Solution Spec FR-12). |
| CL-14 | Low | E008 FSD Document Control / Open Items | Open item dated 04/21/2026 ("CDC needs to review the standard Fiori App / custom Fiori app...") remains open despite business-owner sign-off of a custom-enhancement FSD on 05/11/2026. | Unclosed governance items resurface at gate reviews and audits. | Close formally, citing the fit-gap analysis and this log as disposition evidence. |

Disposition column references sections of the companion document "E008 Custom Vaccine Ordering Application — Solution Functional Specification" where the proposed resolution is elaborated.